## Slide 1
Sprint 2 Q3 2023
Gadget Vara: Kirtik Rawal (PM), Faiza Taj (PO)

## Slide 2: What we’ve been working on …
Integrate BASE Ledger with HUB
  Investigation of the BASE Blockchain and Create Confluence Page - Partially Achieved
  Investigate stability of the BASE Testnet - Achieved
  Deploy smart contracts on BASE Testnet - Achieved
  Create modules to integrate BASE to Hub - Achieved
  Create Base Configuration Screen & Import Wallet - Achieved
  Generate Hub Integration Keys - Achieved
  Email notification (Generate Hub Key) - Achieved
  Update Transaction Report - Achieved
Notes: Task + Progress + Goal (what we have achieved with it, why we are doing it, what PI objective is it related to..)

## Slide 3: What we’ve been working on …
Integrate Inveniam with BASE Ledger via HUB
  Update Hub MS - Achieved
  Update Admin Panel - Base Hub Keys - Achieved
  Update Admin Panel > DLT Credentials - Achieved
  Update Apps and Integration with BASE Ledger (Data validation and Tokenization Platforms) - Achieved
  Data Room Sync with BASE - Achieved
  Extend Multi-chain with BASE - Achieved
  Investigation on BASE Mainnet & BASE Genesis Builder - Achieved
  Deploy contracts on BASE Mainnet - Achieved
  Update Email Notifications when transactions processed to Mainnet for BASE Ledger - Achieved
Notes: Task + Progress + Goal (what we have achieved with it, why we are doing it, what PI objective is it related to..)

## Slide 4: What we’ve been working on …
Update Tokenization Platform Screen - Partially Achieved
Investigate Sepolia Testnet - Achieved
Deploy smart contract (Inveniam) for Sepolia - Partially Achieved
Record every transaction submitted to Hub along with their respective Method(s) - Partially Achieved
Log all blockchain transactions conducted on Inveniam in the Hub transaction reports - Partially Achieved
Add Transaction Method Column on Organization Transaction Report - Partially Achieved
Filter Organization Transaction Report using Transaction Methods - Partially Achieved
No. Of Bug Resolved - 4
No. of Support Ticket Resolved - 1
Notes: Task + Progress + Goal (what we have achieved with it, why we are doing it, what PI objective is it related to..)