## Slide 1
Sprint 3 Q3 2023
Gadget Vara Team: Kirtik Rawal, Faiza Taj, Animesh Kotka, Soumajit Das, Soumyajit Ghosh, Yogesh Majila, Shivam Gaur, Payal Jain, Moumita Ghosh

## Slide 2: What we’ve been working on …
Integration of MasterCard MTN with Inveniam via HUB
  Investigation for MasterCard MTN - Achieved
  MasterCard MTN Demo Application & POC - Achieved
  Update Hub MS on Inveniam for MTN - Achieved
Integration of MasterCard MTN with HUB
  Create modules to integrate MasterCard MTN to Hub - Achieved
  Update Smart contracts on MasterCard MTN Testnet - Achieved
  Deploy Smart contracts on MasterCard MTN Testnet - Achieved
Notes: Task + Progress + Goal (what we have achieved with it, why we are doing it, what PI objective is it related to..)

## Slide 3: What we’ve been working on …
Tokeny ONCHAINID Linkage
  Update Tokenization Platform Screen - On Hold
  Connect ONCHAINID with the TREX token - Not Achieved
Move to New Ethereum test network - Sepolia
  Deploy smart contract (Inveniam) for Sepolia - Achieved
  Add support for Sepolia network (Hub) - Achieved
  Update Connection Profile with option to select Sepolia on Hub - Achieved
  Update usage of Sepolia where Metamask is used on Inveniam - Achieved
  Add support for Sepolia network (Hub MS) - Achieved
Notes: Task + Progress + Goal (what we have achieved with it, why we are doing it, what PI objective is it related to..)

## Slide 4: What we’ve been working on …
Enhancing Organization Transaction Reports: Introducing Transaction Methods, Filters, and Export Functionality
  Record every transaction submitted to Hub along with their respective Method(s) - Partially Achieved
  Log all blockchain transactions conducted on Inveniam in the Hub transaction reports - Partially Achieved
  Add Transaction Method Column on Organization Transaction Report - Partially Achieved
  Filter Organization Transaction Report using Transaction Methods - Partially Achieved
[INV]Disconnect Ledger if No Documents Synced Yet - Partially Achieved
No. Of Bug Resolved - 4
Notes: Task + Progress + Goal (what we have achieved with it, why we are doing it, what PI objective is it related to..)